# Rough Order of Magnitude (ROM) Summary

## AI-Powered PCAP Analysis Module (AIPAM) Web Application — MVP & Future Enhancements

# Executive Summary

This ROM provides a cost and effort estimate for delivering the Minimum Viable Product (MVP) of the AI-Powered PCAP Analysis Module (AIPAM).

The MVP is a web-based application that allows analysts to upload PCAP files, automatically generate AI-driven analysis reports, and interact with results through a natural-language chat interface.

The system leverages a newly trained Llama 3.1 8B cyber model, enriched with malware traffic samples, IOCs, and MITRE ATT&CK mappings.

### Estimated Schedule for Phase 1 (MVP Delivery)

Based on current availability and the customer’s 60-day planning window, Phase 1 can be completed in approximately 4 weeks, including:

- Model training

- Webapp development

- Ingestion pipeline

- Initial testing

- Demonstration to customer program leadership

# Scope Summary

The MVP includes:

- Web application for PCAP upload, processing, and report viewing

- Automated AI-generated analysis including:

  - Malware behaviors

  - IOC matching

  - MITRE ATT&CK technique/tactic mapping

- Interactive chat interface for analyst queries

- Model training using:

  - TrafficLLM datasets

  - Malware-traffic-analysis.net PCAPs

  - GitHub malware-traffic indicator datasets

- Real-time streaming analysis progress

- Initial integration capability for the CEC’s Global Testing Environment (GTE), including compatibility with:

  - CRO

  - CDAP

  - Elastic stack

Phase 1 deliverables will be fully deployable within the CEC GTE, and the architecture is designed to integrate cleanly into the existing CRO/CDAP/Elastic ecosystem.

## Phase 1 — Webapp + Model Training + Chat Interface

LOE: 160 hours — $29,878.40

Includes:

- Web UI for PCAP upload and results visualization

- Backend APIs for ingestion, analysis job management, and report retrieval

- Unified dataset creation (TrafficLLM + MTA PCAPs + GitHub indicators)

- Fine-tuned Llama 3.1 8B cyber model

- Interactive chat interface tied to PCAP analysis

- MITRE ATT&CK-aware reasoning

- Initial integration hooks for CRO/CDAP/Elastic within CEC GTE

- Unit + integration testing

- Phase 1 Demo for customer approval

## Phase 2 — Analysis Pipeline + Automated Report Generation (Future Enhancement)

LOE: 170 hours — $31,745.80

Phase 2 is not included in the MVP unless approved following successful Phase 1 demonstration.

Includes:

- Real-time scoring engine for flow analysis

- Malware behavior detection and attribution

- IOC matching engine

- Full MITRE ATT&CK mapping

- Automated report generation (web + PDF)

- Streaming job progress indicators

- Additional integration with CEC GTE:

  - API calls

  - Data output pipelines

  - Elastic indexing and dashboard enrichment

- Final testing and documentation

# ROM Cost Summary

| Phase | LOE | Cost |
| --- | --- | --- |
| Phase 1 (MVP) | 160h | $29,878.40 |
| Phase 2 (Future Enhancement) | 170h | $31,745.80 |
| Total (If Both Approved) | 330h | $61,624.20 |

### Phase 1 Total ROM Cost (MVP Only): $29,878.40

### Phase 2 is optional and begins only after customer concurrence.

# Future Enhancements (Not Included in this ROM)

These phases occur only with customer approval after Phase 1 demonstration.

## Phase 3 — Threat Intelligence + Automated Playbooks

Estimated LOE: 240 hours

- External threat intel (MISP, MetaTotal)

- IOC auto-pivoting

- Automated playbooks (Ransomware, C2, Exfil, Lateral Movement)

- Custom workflow builder

- Alerting system

## Phase 4 — Enterprise Features

Estimated LOE: 260 hours

- Multi-tenancy

- RBAC

- SIEM outputs (Elastic, SPLUNK, QRadar)

- Webhooks & integration APIs

- Audit logs

- Extended performance tuning

- Security hardening

# Assumptions & Dependencies

- GPU infrastructure for model training is available or provided

- Llama 3.1 8B may run in an offline, air-gapped mode

- PCAP workflows integrate into the CEC Global Testing Environment (CRO/CDAP/Elastic)

- Phase 2–4 work is contingent upon successful customer acceptance of Phase 1

- This ROM does not include long-term sustainment, retraining, or dataset expansion